# Inventory Intelligence — Supply Mapping, BOM, Invoice Capture & Margin Drift

Status: Living roadmap / design-capture document. Nothing here is built yet. This document defines the vision, the domain model, the phased delivery plan, the honest risks, and the pricing revision (Enterprise tier strengthening) that this capability drives.

Audience: product + engineering. Each phase, when picked up, gets its own spec (requirements → design → tasks). This document is the map, not the build plan.

One-line pitch: turn the hours a hospitality manager spends typing supplier invoices — and the invisible margin erosion that hides in those invoices — into a photo, a confirmation, and a daily "these items should change price" report.

## 1. The problem we are solving

Hospitality operators (cafes, kiosks, small production lines, franchises) spend hundreds of hours on a task that is pure mechanical transcription: taking the paper invoices their suppliers hand them and re-typing every line into a system. It is slow, it is boring, and — critically — it is where money quietly leaks.

Two failures compound:

- Transcription cost. A 30-line delivery invoice can take 10–15 minutes to key in correctly. A busy kiosk receives several of these a day. Multiply across a month and it is a part-time job nobody wants.

- Silent margin drift. A supplier raises the price of a coffee bag by a few cents. Nobody notices, because nobody compares this invoice to the last one. The sellable product's cost base has moved, the retail price has not, and the margin has eroded — invisibly, across hundreds of items. By the time it is felt in the P&L, months have passed. This is the expensive problem. Recording the invoice is the chore; catching the drift is the value.

The manager's real question is not "did I type this invoice correctly?" It is "which of my products are now costing me more than I think, and what should I do about it?" Today no tool in their stack answers that. That is the bet.

## 2. What we are building (named precisely)

This is not one feature. It is a stack of four capabilities that people casually lump together as "photograph an invoice." They differ enormously in difficulty and risk, and the order in which we build them is deliberately the reverse of the order they run at runtime.

| # | Capability | What it is | Difficulty | Risk |
| --- | --- | --- | --- | --- |
| 1 | Supply ↔ Product mapping (self-learning) | Link a supplier's invoice line (barcode/SKU/text) to a platform product; remember it forever. A product can have many supplier barcodes. | Medium (data model) | Low |
| 2 | BOM / recipe layer | Define what a sellable product consumes: 1-to-1 for resale, or a recipe (200 g milk, 18 g coffee…) for prepared items. Enables true cost. | Medium (we have the know-how) | Medium |
| 3 | Cost + price-history + margin-drift report | Every confirmed purchase line writes a supply price-history point; the daily report flags products whose cost rose and margin thinned. | Medium | Medium-High (financial correctness) |
| 4 | Guided photo capture + OCR extraction | Photograph the paper invoice; the system guides the shot, extracts lines, and pre-fills a purchase for human confirmation. | High (accuracy) | Medium |

The moat is 1 + 2 + 3 — the mapping memory, the recipe-based costing, and the drift report. The OCR (4) is a commodity accelerator bought from a provider. It is the demo wow-moment and the cheapest part to add, which is exactly why it is built last, on top of a system that already works by hand.

### 2.1 The runtime flow (once everything is built)

Supplier hands over a paper invoice

│

▼

Manager photographs it (system guides the shot: angle, lighting, full page)

│

▼

OCR extraction  →  structured lines (supplier, barcode/SKU, description, qty, unit price, VAT)

│

▼

Pre-filled purchase draft  ──►  MANAGER CONFIRMS AGAINST THE PAPER  ◄── (mandatory, always)

│                         (amounts justified line-by-line)

▼

On confirm, atomically:

• the Purchase + lines are saved (existing purchasing system)

• each line's supply price-history point is written

• stock movements are applied (via the BOM/mapping)

│

▼

End of day  →  Margin-Drift Report: "these N products cost more now — consider repricing"

### 2.2 The non-negotiable principle: the photo is an accelerator, never an authority

Confirmed explicitly with the product owner:

"The OCR for invoices ALWAYS needs human intervention. The photo-to-invoice just saves time transferring from paper to the platform. The manager should always justify the auto-generated invoice with the paper, then confirm the amounts. Then the inventory and the price history will be updated."

This is the architectural spine of the whole feature, not a UX nicety:

- OCR output is provisional — it populates a draft, it never silently mutates stock or price history.

- Stock movements and price-history points are written only on human confirmation, inside the same transaction as the purchase save (so a rolled-back purchase leaves no phantom stock or price point).

- A wrong financial recommendation is worse than no feature. €1.20 misread as €1.28 on a supply feeding 400 coffees produces a wrong "reprice" report. Human confirmation at the cents level is the guardrail that makes the drift report trustworthy.

## 3. Domain model (to be designed together — this is the shape, not the final schema)

The product owner has prior ERP experience with BOM/recipes (a tested WPF ERP, not yet promoted due to WPF deployment friction) — so the modeling is known territory, and the priority is to reuse that hard-won UX and "what to avoid," not to rediscover it.

### 3.1 New concepts

- Supply — a thing a business buys from a supplier. Distinct from a Product (a thing a business sells). A bag of coffee beans is a Supply; an espresso is a Product.

- Supply Barcode / Supplier SKU — the identifier a supplier prints on their invoice line. A Product (or Supply) can have many of these, because different suppliers label the same thing differently. This many-to-one mapping is the self-learning memory.

- Unit of Measure + pack conversion — a Supply is bought in a pack (e.g. 1 kg bag, 24 × 330 ml case) but consumed in a base unit (g, ml, each). Every Supply needs a pack → base-unit conversion. This is the silent bug factory if done loosely, so it is modeled explicitly.

- BOM / Recipe — for a Product, the list of Supplies it consumes and how much of each, in base units. 1-to-1 for pure resale (bottled water: 1 Product = 1 Supply, 1 each). N-line recipe for prepared items (cappuccino = 1 cup + 200 g milk + 18 g coffee + 2 g cinnamon).

- Supply Price History — a time series of what each Supply actually cost, one point per confirmed purchase line. The raw material of margin drift.

- Stock / on-hand — quantity of each Supply currently held, moved by confirmed purchase lines (increments) and by sales via BOM consumption (decrements — see POS ingestion, §6).

### 3.2 The BOM designer UX (as described by the product owner — keep it this simple)

"Choose a product → enter the BOM designer → choose the 'Ingredients' and the unit of measure (units/g/kg, etc.) → choose the supply. Done. Water is mapped 1-to-1. A cappuccino is 1 cup, 200 g milk, 18 g coffee, 2 g cinnamon."

Deliberate design stances:

- Simplicity is a feature. No multi-level nested sub-assemblies for v1. A Product's recipe references Supplies directly. (Sub-recipes — e.g. a "milk foam" intermediate — can come later if demand proves it; not v1.)

- Small deviation from the true recipe is acceptable and expected. The product owner is explicit: "we will always deviate slightly from the actual recipe, but it is minimal." The goal is decision-useful cost accuracy, not laboratory precision. This keeps the UX fast.

- Accuracy still matters for the decision. "We want to be accurate; otherwise, if we sell something cheap but inefficient, what is the point? I need the cost analysis." So: minimal data entry, but the numbers that drive the reprice decision must be right.

### 3.3 What already exists that this builds on (why this is feasible here)

The platform is not greenfield for this. Verified against the existing pricing/module doc and codebase touchpoints seen so far:

- Product Catalog exists (Foundation), including named price tiers (Retail / Wholesale / VIP) — the sell-side price that margin drift compares cost against.

- Purchase Management exists (Foundation): record, categorise, VAT-assign, with invoice lines and totals, plus supplier due dates (from the supplier-payment-due-dates spec).

- Supplier Registry exists (Foundation) — the counterpart to the self-learning supply mapping.

- Purchase Import and POS/Sales import paths exist (Professional) — proof the platform already ingests bulk line data, which the POS sales ingestion (§6) extends.

So the work is: add a Supply/Stock/BOM/PriceHistory layer, and connect supply lines to products, on top of a purchasing system that already books invoices and VAT correctly. Not a rebuild — a layer.

## 4. Phased delivery plan (build the hard part once; prove value before the camera)

Practice confirmed with the product owner: each phase must pass real UX tests before the next begins — even if the customer rushes. Phases are ordered so each is independently valuable and de-risks the next.

### Phase 1 — Supply ↔ Product mapping + self-learning memory + multi-barcode

Goal: manual invoice entry gets faster and starts building the mapping memory. No camera, no BOM yet.

- Introduce the Supply concept and the many barcodes → one Supply/Product mapping.

- When recording a purchase line, resolve the supplier's line to a known Supply by barcode/SKU/text; if unknown, the manager maps it once and it is remembered for next time.

- Pack → base-unit conversion captured per Supply.

Why first: lowest risk, immediate time savings, and it is the data spine everything else rides on. The second invoice from a supplier becomes near-zero-effort — the core promise.

UX gate: a returning supplier's invoice recognises its lines automatically.

### Phase 2 — Cost, supply price-history & the Margin-Drift Report (the crown jewel)

Goal: ship the outcome the manager brags about — before the camera exists.

- Every confirmed purchase line writes a Supply price-history point.

- Compute product cost from the BOM (Phase 3 makes this rich; Phase 2 can start with 1-to-1 resale costing and pack conversion).

- Daily Margin-Drift Report: "these products cost more than they did — margin has thinned — consider repricing," comparing latest confirmed supply cost against the product's active price tier(s).

Why before the camera: it proves the paid-for value using data the manager already trusts (hand-confirmed purchases). The report is the reason to subscribe; the photo is how it gets faster.

UX gate: a manager, shown the report after a week of normal purchasing, agrees it caught a real price rise they would have missed.

### Phase 3 — BOM / recipe layer + full recipe-based costing

Goal: true cost for prepared items (the cafe/production case), not just resale.

- The BOM designer (§3.2): choose product → ingredients → unit → supply.

- Product cost = Σ (recipe quantity × supply base-unit cost). Margin drift now works for a cappuccino, not only a bottled drink.

- Optional: waste/yield allowance per recipe (kept minimal per the "small deviation is fine" stance).

Why here: it is the hardest modeling, but the product owner already has the know-how, so it is deliberate rather than exploratory. It deepens the drift report from resale-only to prepared-item costing.

UX gate: define a cappuccino recipe in under a minute; its computed cost matches the operator's mental math within an acceptable margin.

### Phase 4 — Guided photo capture + OCR extraction → pre-filled confirmation

Goal: the accelerator. Make the now-proven workflow fast.

- Guided capture (angle, lighting, full-page framing) to maximise extraction quality.

- OCR/provider extracts lines → pre-fills a purchase draft.

- Manager confirms against the paper (mandatory), corrects, confirms → the existing Phase 1–3 machinery (mapping, stock, price history) runs on confirmation.

Why last: the photo is the cheapest part to add and the riskiest to lead with. Adding it on top of a system that already works by hand means a bad extraction degrades to "manual entry" — never to "wrong stock and a wrong reprice email." This is the difference between magical and dangerous.

UX gate: a real crumpled thermal receipt, photographed in kiosk lighting, produces a draft the manager confirms faster than typing — and mis-reads are caught at confirmation, never silently booked.

## 5. Honest risk register (so we go in clear-eyed)

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Extraction accuracy on poor receipts | Thermal paper, bad light, odd angles will never be 100%. | Guided capture; mandatory human confirm; degrade to manual entry, never to silent booking. |
| Cents-level OCR error → wrong reprice advice | A wrong financial recommendation is worse than none. | Provisional-until-confirmed principle (§2.2); confirm against paper. |
| Unit / pack / VAT conversion bugs | "24 × 330 ml case" vs "each," gross vs net line, mixed-VAT invoices — quiet financial errors hide here. | Model pack→base conversion explicitly; reuse the existing VAT-correct purchasing path; validate conversions at confirm. |
| Stock drift over time | On-hand diverges from reality if BOM/waste is off or spillage unmodeled; erodes trust. | Periodic stock-count reconciliation (not just invoice-driven increments); keep recipe deviation "minimal but honest." |
| Scope creep into full ERP | BOM/stock can balloon into multi-level manufacturing. | v1 stances: single-level recipes, no nested sub-assemblies, "small deviation acceptable." Defer depth until demand proves it. |
| Provider cost / data residency (OCR) | Per-page OCR cost and GDPR/data-residency vary by provider. | Provider choice is an explicit Phase 4 decision; OCR isolated behind an interface so it is swappable. |
| Effort is multi-quarter | This is not a sprint. | It is phaseable; Phases 1–2 deliver value before the heaviest work. |

## 6. Adjacent: POS Sales Ingestion (straightforward, complements this)

Noted by the product owner as more straightforward than the invoice/BOM work, and complementary:

- Ingest POS sales (what was sold) so that, combined with the BOM, the platform can decrement stock by consumption (a sold cappuccino consumes 18 g coffee, 200 g milk…) and compute realised margin (what it actually cost to make vs what it sold for).

- The platform already has Sales Invoice Import (POS data), External Platform Sales Import, and Revenue Summary Entry (Z-Reports) — POS sales ingestion for inventory is a natural extension of these existing line-ingestion paths, now feeding the stock ledger and the realised-margin side of the drift analysis rather than only VAT.

- Sequencing: POS ingestion becomes most valuable after Phase 3 (BOM exists, so sales can consume supplies). It can be specced in parallel but delivers its inventory value once the recipe layer is live.

This closes the loop: purchases raise cost (in), sales consume stock (out), and the margin report sees both sides.

## 7. Pricing revision — strengthening the Enterprise tier

This capability is the strategic reason to strengthen Enterprise. It is heavyweight, operationally deep, and squarely aimed at the businesses that already need scale (hospitality groups, franchises, multi-site operators). It gives the Enterprise tier a second flagship alongside Payroll — moving Enterprise from "unlimited users + integrations" to "the tier that actually runs your operation."

### 7.1 Positioning

- DECIDED: a paid Enterprise add-on (not flat-included in the Enterprise base price). Rationale: it serves a specific kind of business (hospitality, kiosks, production lines), not every Enterprise customer. Charging every Enterprise subscriber — including services firms and agencies with no supplier invoices or recipes — would be unfair and would blur the tier. Pricing it as an opt-in add-on means the operators who get the margin value pay for it; others aren't taxed for a feature they'll never use. It also becomes an incremental revenue line on top of the base subscription rather than a reason to raise the base Enterprise price. (Concrete example that settled it: a customer may want Payroll but not Inventory Intelligence — the add-on model serves that cleanly.)

- Requires Enterprise; never sold standalone. Compute- and support-heavy (OCR cost, stock correctness, reconciliation), so it belongs on top of the highest tier.

- Not Professional. Professional's story is automation of the sell-side pipeline (remind → pay-link → record). Inventory Intelligence is operational cost control — a distinct, heavier value axis, delivered as an Enterprise add-on.

- Price: deferred — set from evidence when the module ships (likely a flat monthly add-on, possibly with a metered OCR-pages component). Base Enterprise price (€129/€169) is unchanged.

### 7.2 Proposed new module keys (to add to the model's Module Keys table)

| Key | Feature | Available From |
| --- | --- | --- |
| inventory | Stock / on-hand tracking (supply ledger) | Enterprise |
| supply_mapping | Supply ↔ Product self-learning mapping (multi-barcode) | Enterprise |
| bom | BOM / Recipe designer + recipe-based product costing | Enterprise |
| margin_drift | Margin-Drift Report (cost vs price-tier erosion alerts) | Enterprise |
| invoice_capture | Guided photo capture + OCR invoice extraction (human-confirmed) | Enterprise |
| pos_ingestion | POS Sales Ingestion → stock consumption + realised margin | Enterprise |

Grouped under a marketing umbrella — "Inventory Intelligence" — on the landing page and feature matrix, so buyers see one flagship capability, not six checkboxes.

### 7.3 Feature-matrix additions (Enterprise column)

A new "Inventory Intelligence" section in the Feature Distribution Matrix, all ❌ Foundation / ❌ Professional / ✅ Enterprise:

- Supply ↔ Product Mapping (self-learning, multi-barcode)

- BOM / Recipe Designer

- Stock / Inventory Tracking

- Supply Price History

- Margin-Drift Report (daily reprice recommendations)

- Invoice Photo Capture & OCR (human-confirmed)

- POS Sales Ingestion (consumption + realised margin)

### 7.4 Pricing impact — the Enterprise story gets its second pillar

The current model already anticipated this: Enterprise Early Access (€129/mo) transitions to Full (€169/mo) "when all Phase 3 modules ship (Payroll, Multi-Currency, API)." Inventory Intelligence strengthens the justification for the Full Enterprise price and can extend the Early-Access → Full narrative:

- Reinforces €169/mo Full Enterprise: Payroll alone justified the jump; Inventory Intelligence makes it decisive. A hospitality operator replacing manual invoice entry + spreadsheet cost tracking + guesswork repricing is saving many hours/week and catching margin leaks worth far more than the subscription.

- Value framing (to add to the Value Comparison table): manual invoice transcription (hours/week) + no margin visibility (silent profit erosion) vs automated capture + a daily reprice report. This is the strongest ROI story in the whole platform — it protects margin, not just time.

- Roadmap presentation: present Inventory Intelligence as a "Coming Soon" paid Enterprise add-on in the Early Access card, so hospitality-oriented early adopters know it is on the way as an opt-in on top of their Enterprise subscription.

### 7.5 Edits applied to Subscription_Tier_Model.md

✅ Applied (06 Sep 2026), as a paid Enterprise add-on (Option A — the fairest model). Base Enterprise price (€129 early access / €169 full) is unchanged; Inventory Intelligence is incremental add-on revenue, not a base-price bump.

- New "Add-Ons (Enterprise)" tier section — defines the Inventory Intelligence add-on: for whom, value proposition, included capabilities, "requires active Enterprise," price TBD.

- Enterprise tier definition — added "Eligible for the Inventory Intelligence add-on" line (capabilities now live in the Add-Ons section, not the flat tier list).

- Feature Distribution Matrix — added an "Inventory Intelligence (Enterprise add-on)" section with ➕ Add-on markers (not flat ✅), plus a legend note explaining ➕.

- Module Keys table — added the six keys, marked "Enterprise add-on."

- Enterprise Early Access → "What Enterprise Gets Next" — added Inventory Intelligence as a paid add-on upcoming item (not an included feature).

- Add-On Pricing (Enterprise) table under Pricing Summary — Inventory Intelligence price TBD, set from evidence at launch (likely flat monthly + possible metered OCR-pages).

- Pricing Rationale — Payroll anchors the base Enterprise price; Inventory Intelligence is explained as a fair opt-in add-on and an incremental revenue line.

📌 Backlog — landing page (deferred): Do not update the public landing page for Inventory Intelligence yet. Build the module first; update the landing page (Enterprise card, add-on presentation, feature list, "Coming Soon" → live badges, marketing copy, and the final add-on price) only after the module ships and passes its UX tests. Sequence: develop → then landing page.

## 8. Suggested delivery sequence (summary)

- Phase 1 — Supply ↔ Product mapping + multi-barcode + self-learning (manual entry; builds the data spine and immediately speeds recording).

- Phase 2 — Cost + supply price-history + Margin-Drift Report (ship the crown jewel on trusted, hand-confirmed data — before the camera).

- Phase 3 — BOM / recipe designer + recipe-based costing (true cost for prepared items; deliberate modeling, known territory).

- Phase 4 — Guided photo capture + OCR extraction → confirm (the accelerator, added last, on top of a proven manual workflow).

- POS Sales Ingestion — specced in parallel; delivers inventory value once Phase 3 (BOM) is live, closing the in/out loop for realised margin.

The single most important stance this document captures: the photo is an accelerator, never an authority — stock and price history change only on human confirmation. Build the mapping, the recipe costing, and the drift report first (the moat), and add the camera last (the commodity). That ordering is counterintuitive because the photo is the demo wow-moment, but it is what makes the feature trustworthy enough to protect a manager's margins.

## 9. Open decisions to resolve at spec time

- Inventory model: none exists today — it is designed from scratch, together, drawing on the product owner's ERP/BOM experience.

- BOM depth for v1: single-level recipes referencing Supplies directly; no nested sub-assemblies for v1 (revisit only if demand proves it).

- OCR provider: deferred to Phase 4; isolate behind an interface so it is swappable; evaluate accuracy, per-page cost, and GDPR/data-residency at that point.

- Stock reconciliation: confirm whether v1 includes periodic stock-count reconciliation or defers it (recommended: at least a manual stock-count adjustment in the phase that introduces the stock ledger).

- Primary sell: both invoice-recording speed and margin-drift are primary; the ordering above ships the margin report (value) before the camera (speed) deliberately.

- Enterprise vs a paid add-on: ✅ DECIDED — paid Enterprise add-on (Option A). Base Enterprise price unchanged; Inventory Intelligence is opt-in on top. The exact add-on price (flat monthly vs flat + metered OCR pages) is the only piece still deferred — set from evidence when the module ships.

## 10. Where this fits with existing docs

- Pricing / gating: .kiro/docs/Subscription_Tier_Model.md — the six new module keys and the Enterprise strengthening in §7 are proposed against this doc.

- Adjacent existing ingestion: Purchase Import, Sales Invoice Import (POS), External Platform Sales Import, Revenue Summary Entry (Z-Reports) — all Professional today; POS Sales Ingestion (§6) extends these toward inventory.

- Sibling roadmap: .kiro/docs/features/digital-assistants-catalog.md — a separate track (built by another agent). The Margin-Drift Report could later be delivered as a Category B scheduled digest assistant, but that is an integration idea, not a dependency.

Each phase, when picked up, should get its own spec (requirements → design → tasks). This document is the map, not the build plan.

## 8. Suggested delivery sequence (summary)

- Phase 1 — Supply ↔ Product mapping + multi-barcode + self-learning (manual entry; builds the data spine and immediately speeds recording).

- Phase 2 — Cost + supply price-history + Margin-Drift Report (ship the crown jewel on trusted, hand-confirmed data — before the camera).

- Phase 3 — BOM / recipe designer + recipe-based costing (true cost for prepared items; deliberate modeling, known territory).

- Phase 4 — Guided photo capture + OCR extraction → confirm (the accelerator, added last, on top of a proven manual workflow).

- POS Sales Ingestion — specced in parallel; delivers inventory value once Phase 3 (BOM) is live, closing the in/out loop for realised margin.

The single most important stance this document captures: the photo is an accelerator, never an authority — stock and price history change only on human confirmation. Build the mapping, the recipe costing, and the drift report first (the moat), and add the camera last (the commodity). That ordering is counterintuitive because the photo is the demo wow-moment, but it is what makes the feature trustworthy enough to protect a manager's margins.

## 9. Open decisions to resolve at spec time

- Inventory model: none exists today — it is designed from scratch, together, drawing on the product owner's ERP/BOM experience.

- BOM depth for v1: single-level recipes referencing Supplies directly; no nested sub-assemblies for v1 (revisit only if demand proves it).

- OCR provider: deferred to Phase 4; isolate behind an interface so it is swappable; evaluate accuracy, per-page cost, and GDPR/data-residency at that point.

- Stock reconciliation: confirm whether v1 includes periodic stock-count reconciliation or defers it (recommended: at least a manual stock-count adjustment in the phase that introduces the stock ledger).

- Primary sell: both invoice-recording speed and margin-drift are primary; the ordering above ships the margin report (value) before the camera (speed) deliberately.

- Enterprise vs a paid add-on: default is Enterprise-gated (§7.1); decide at pricing-revision time whether any part is a metered add-on (e.g. OCR pages) versus flat-included.

## 10. Where this fits with existing docs

- Pricing / gating: .kiro/docs/Subscription_Tier_Model.md — the six new module keys and the Enterprise strengthening in §7 are proposed against this doc.

- Adjacent existing ingestion: Purchase Import, Sales Invoice Import (POS), External Platform Sales Import, Revenue Summary Entry (Z-Reports) — all Professional today; POS Sales Ingestion (§6) extends these toward inventory.

- Sibling roadmap: .kiro/docs/features/digital-assistants-catalog.md — a separate track (built by another agent). The Margin-Drift Report could later be delivered as a Category B scheduled digest assistant, but that is an integration idea, not a dependency.

Each phase, when picked up, should get its own spec (requirements → design → tasks). This document is the map, not the build plan.